## Slide 1
practice
ACM queue( queue.acm.org) 記事
思考フレームワークを「アクション可能なカーネル(actionable kernel)」として提示する。
bY Iver Jacobson, Pan-Wei NG, Paul E. Mcmahon,
Ian Spence, and Svante Lidman
ソフトウェア工学のエッセンス:
SEMATカーネル
ソフトウェア開発に携わる人なら誰でも、それが複雑でリスクの高い仕事であること、そして参加者がよりよいソフトウェアにつながる新しいアイディアを、いつでも探していることを知っている。幸運なことに、ソフトウェア工学は、まだその若年代にあり毎年毎年ベストプラクティスの中に新しいイノベーションと改善を見ることができる、成長過程の専門分野だ。 例えば、リーンとアジャイルの考え方(lean and agile thinking)がソフトウェア開発チームにもたらした改善と恩恵を見てみれば分かる。成功しているソフトウェア開発チームは、すばやく動くソフトウェアシステムを提供すること、ステークホルダーを満足させること、リスクに対処すること、そして仕事の仕方(way of working)を改善すること、これらのバランスをうまくとらなくてはならない。
そのためには、現在の仕事の仕方(way of
working)と採用しようとする新しいアイディアのギャップを橋渡しする、効果的な思考フレームワーク ( thinking framework) が必要だ。この記事は、そのような思考フレームワークを「アクション可能なカーネル ( actionable
kernel)」の形で提示することで、リスクと仕事の仕方の改善のバランスさせようとしているチームを支援したい。
このカーネルの構築、すなわち「ソフトウェア工学のエッセンス(the essence of software engineering)」は、「ソフトウェア工学の方法論と理論(Software Engineering Methods and Theory
(SEMAT) call for action (図
1))」にインスパイアされたものであり、それに対する直接の回答でもある。そして、ソフトウェア工学の再定義に向けた小さな一歩でもあるのだ。
SEMATは、2009年9月、人々のソフトウェア開発手法への関わり方を抜本的に変更する時期に来ていると感じた3人、Ivar
Jacobson、Bertrand Meyer、Richard Soleyによって創設された(3,4,8) 。彼らは call for action を書き、いくつかの致命的な問題を特定し、なぜ行動が必要かを説明し、そして何が必要なのかを示唆した。その call for action とは、以下のようなものだ。
現在のソフトウェア工学のいくつかの分野では、未成熟なプラクティス(immature practices)に苦しめられている。具体的には、以下のような問題を含む。
˲ 言葉の流行が、工学の一分野というよりファッション業界のようだ。
˲ しっかりした広く受け入れられた、理論的基礎の欠如。
˲ 非常に多くの方法論(methods)とその派生。またそれらの違いがほとんど理解されずに作為的に強調されている。
˲ 信頼できる実験的評価(experimental evaluation)と妥当性確認(validation)の欠如。
˲ 産業界の実践(industry practice)と学界の研究(academic research)の乖離。
ソフトウェア産業はファッションと流行に陥りやすいという、この call for action
の前提は、ある人々には「新しいアイディアへの抵抗」と映ったようだが、それは真実からはかけ離れている。この記事および間もなく刊行される書籍（
The Essence of Software Engineering—Applying the SEMAT Kernel),6
）で見るように、SEMATの支援者は新しいアイディアに敏感である。
The Essence
of Software
Engineering:
The Semat
Kernel

## Slide 3
i彼らが反対しているのは、ソリューションが流行っているから（あるいは、政治的正当性(political correctness)や同僚からの圧力）という理由だけで不適切なソリューションを採用する人々の、non-lean、non-agileな行動なのである。
SEMATは、ソフトウェア工学を堅固な理論および検証された原則とベストプラクティスを基礎として、再建するプロセスを支援する。そのプロセスは、以下の特徴を備えている。
˲ 広く合意された要素からなる、特定用途に拡張可能なカーネルを含み、
˲ 技術の問題と人の問題の両方を扱い、
˲ 産業界、学界、研究者そして、ユーザに支援され、
˲ 要求とテクノロジの変化に応じて追随できるような拡張性を備えている。
SEMATの call for action は、増え続ける署名者、サポーターのリスト(http://www.semat.org) を含む、広い支援者ベースを得た。2010年2月には、SEMATの創設者は call for action をビジョンステートメントとして発展させた(5)。
このビジョンに沿って、SEMATは2つのゴールに焦点を合わせた：広く合意された要素からなるカーネルを見つけること、そして堅固な理論的基礎を定義すること。これら2つの作業はかなりの範囲で独立している。カーネルを見つけることは多数の既存手法の知識を備えた経験のあるソフトウェアエンジニアの実践的な活動である。理論的基礎を定義することはアカデミックな研究活動であり、成功といえる結果に到達するには、何年もかかるだろう。
共通基盤の能力
SEMATの最初のステップは、ソフトウェア開発における共通基盤を確認することであった。この共通基盤は、すべてのソフトウェア開発活動において普遍的な必須要素のカーネルと、方法論と実践とを記述するためのシンプルな言語として示される。 カーネルは、SEMAT OMG（Object Management Group）提案で初めて公開された。図1と図2で示すように、カーネルはソフトウェアシステムを開発するときに「我々が常に仕事で扱うこと(things we always work with)」と「我々が常に行うこと(things we always do)」とを、それぞれ少数含んでいる。
「我々が常に保有しているべき技術」を定義する活動も進行中である。しかし、これはカーネルの将来のバージョンまで待たなければならない。
カーネルは概念モデルである以上に、次のものを提供する。 ˲チームにおいて、開発の進捗および努力(endeavors)の健全性を論じるための思考フレームワーク
˲ ソフトウェア開発の方法論と実践に関する議論、改善、比較および共有のための共通基盤
˲ チームが、別々に定義されたり由来が違うプラクティスを集めることによって、チーム独自の仕事の仕方を組み立て、継続的に改善するためのフレームワーク
˲ 開発されたソフトウェアならびに開発に用いられた方法論の品質を評価するための、事例非依存な計測指標を定義する基礎(foundation)
˲ 最も重要なこととして、どこにいるのか、次に何をすべきなのか、そしてどこを改善すべきなのかを、チームが理解することを支援する方法
practice

## Slide 4
ビッグ・アイディア
カーネルを、ソフトウェアエンジニアリングの単なる概念モデル以上とするものは何か？何が新しいのか？それは、基礎を成す原則(図3)であり、原則が次の3つの特徴をカーネルにもたらしている: 実施可能なこと（actionable）、拡張可能なこと、および、実践的なことである。
カーネルは実施可能である。
カーネルの優れた特徴として、仕事に作用するものや事柄（Things to work with）を扱っているという点がある。それらは、文書のような仕事の成果物というよりも「アルファ（alpha;
主要素）」として捉えられる。アルファとは、ソフトウェアエンジニアリングに努めるにあたり本質的な要素であり、ソフトウェアエンジニアリングの進展や健康状態の評価に関わっている。図1に示すように SEMATでは7つのアルファを識別している: 機会、ステークホルダ、要求、ソフトウェアシステム、仕事、仕事の仕方、チーム。
.
アルファはシンプルに、進展や健康状態を表す状態集合として特徴付けられる。例えばソフトウェアシステムは、選択されたアーキテクチャにおける次の状態間を遷移する:
（必要な内容が）明らかとなり確認できている、利用可能となっている、運用の準備ができている、運用できている、終了している。各状態には、当該状態に至る際に満足すべき基準を指定するチェックリストがある。それらの状態によって、カーネルは実施可能となり、ソフトウェア開発チームの振る舞いをガイドできるようになる。
カーネルは、チームが効果的かつ効率に開発を進めて、無駄を省き、すばらしいソフトウェアを開発するために、ソフトウェア開発を線形のプロセスではなくバランスをとって維持する必要のある協調要素群のネットワークとして表す。カーネルのアルファは、適用するプラクティスや従う指針によらず、ソフトウェア開発の取り組みを駆動し進めるフレームワーク全体を与える.
カーネルにプラクティスが加えられたのと同様に、カーネルの既存のアルファの進展を推進または抑制するものや事柄を表すために、新たなアルファが加えられる。例えば要求アルファは、それで全てとして扱われるものではなく、項目別に一つずつ進展しうる。個々の要求項目の進展が、要求アルファの進展や健康状態を推進または抑制する。要求項目はフィーチャやユーザストーリー、ユースケースなど様々であり、いずれもアルファとして表され、状態を持ち追跡する。それらの細かなアルファをより粗いカーネル要素へと関連付けることで、全体として取り組みの健康状態を追跡することが可能となる。これにより、個々の項目群の下位レベルの追跡に対してバランスが与えられ、チームが仕事の仕方を理解し最適化することが可能となる。
カーネルは拡張可能である。
カーネルの他の優れた特徴として、異なるプロジェクト（例えば新開発、レガシー強化、社内開発、オフショア開発、ソフトウェアプロダクトラインなど）を扱えるように拡張できるという点がある。カーネルにおいて求める手法を構築するために、ユーザストリーやユースケース、コンポーネントベース開発、アーキテクチャ、ペアプログラミング、朝会、自己組織型チームといったプラクティスを追加できる。例えば、社内開発や委託開発、セーフティクリティカル組込みシステム開発や事務処理レポートシステム開発のそれぞれに対して、異なる手法を組み立てられる。. ここでキーとなるアイディアは、プラクティスを分離したということである。産業界で長年にわたり「プラクティス」という言葉は広く用いられているが、カーネルはプラクティスを扱い
共有するための特別なアプローチを取る。プラクティスは互いに異なり分離されたモジュール単位として表され、チームがその利用を選択できる。この点が従来のアプローチとは異なる。従来のアプローチでは、ソフトウェア開発を互いに区別しがたいプラクティス群の"スープ"として扱っており、チームがある手法から他へと移るにあたり、良いことも悪いことも投げ捨てるように仕向けてしまう。
カーネルは実践的である。
おそらくカーネルの最重要な特徴は、実践におけるカーネルの用いられ方にある。従来のソフトウェア開発手法に対するアプローチは、プロセスエンジニアや品質エンジニアの支援に焦点をあてる傾向にあった。対してカーネルは、ソフトウェアプロフェッショナルの仕事遂行の支援に焦点をあてた実践的で“触れられる”（tangible）思考フレームワークである。例えば、カーネルはカードにより触れて用いることができる（図4参照）[7][10]。カードは、チームメンバにとって日々のタスクを進めるにあたっての簡潔な備忘録や合図となる。実践的なチェックリストや促すもの（prompt）を与えることで、概念的な議論とは対照的に、カーネルはチームから日々用いられるものとなる。これは、従来のアプローチとは根本的に異なっている。従来のアプローチではしばしば、手法の利用よりも手法の記述が過度に強調され、チームに加わったばかりの人々によってのみ参照され指導される。 カードは、チームメンバにとっての備忘録となる簡潔な記述を与える。チームメンバはカーネルを、ポケットに小さなカード一組として持ち、簡単に引き出して、開発の現状や仕事の割り当て、メンバ間の協調作業について議論

## Slide 5
できる。チームはまた、カードを参照することで改善すべき領域を議論できる。このように、カーネルはチームがすべき事柄の長大な記述というよりも、チームが日々行っている事柄の根幹を形成する。
カーネルの利用
カーネルは、ソフトウェアプロフェッショナルの日々の活動の中で様々に用いられる。例えば以下が挙げられる。
˲ イテレーション（またはスプリント）の実行において。 ˲ アイディアから製品までの開発全体の実行において。.
˲ 大きな組織や複雑なソフトウェア開発への取り組みへの拡大において。
カーネルは最初に、イテレーションの計画において適用できる。この適用を、チームがカーネルを用いてできることの例として説明する。他の適用は、十分に書籍『The
Essence of Software Engineering - Applying the SEMAT Kernel』[6]でカバーされている。
この例ではある企業が、形式化されたプロセスをほとんど持ち合わせていない状況を想定する。これまで同企業は、経験豊かなチームにおけるスキルを持ち創造的な個々人に頼ってきたが、現在、大きくなり新たな従業員を多くを雇いつつある。新たな従業員のほとんどは、大卒の新人であり、プログラミング言語などの技術的によいスキルを持つが、ステークホルダと協働して要求について同意を取り付けるといったソフトウェア開発上の様々な側面に不慣れである。
同企業には、アイディアや写真、コメントをユーザが共有し閲覧できるモバイルソーシャルネットワークアプリケーションを開発するためのチームがある。チームは当初、カーネルに詳しいスミス（チームリーダ）とトムによって立ち上がった。その後、その仕事について初めてで、カーネルを知らないディックとハリエットという2名の開発者がチームに加わった。チームリーダのスミスにとって"成功"とは、機能やスケジュール、品質以上のものを意味する。同チームは開発をイテラティブ（漸増的）に進めた。ここで、イテレーションの計画を以下のように考えることができる。
1. 現在地の特定: 取り組みの現状を分析する。
2. 行き先の決定: 次のイテレーションにおいて重視する事柄と目標を決定する。
3. 行き方の決定: 目標達成のためにチームがすべきタスクについて同意する。
カーネルによるチームの現在地の特定
スミスや彼のチームが開発を始めて6週目であるとする。彼らは既にステークホルダに対して初期のシステムデモを示し、ステークホルダは喜んで価値あるフィードバックを与えてくれている。しかし、システムはまだユーザが使える状態にはない。ここで、カーネルを様々な方法で活用できる。もしアルファ状態のカードを用いている場合は、以下を一通り進められる。
1. 各アルファのカードを、テーブル上で横一列に、左端に最初の状態、右端が最終状態となるように並べる。
2. 各状態を一通り読み進めて、チームにおいて当該状態に達しているかどうかを問いかける。
3. もしある状態に達している場合は、

## Slide 6
当該状態のカードを左側に寄せる。これを、チームが未到達の状態のカードに至るまで続ける。
4. 未到達の状態のカードおよび未検討の状態のカードを右側に移動させる。図5において、スミスのチームが達した状態のカードは左側に、達していない状態のカードは右側に位置している。簡単のため、図5ではカーネルの3つのアルファのみを示している。
カーネルによる行き先の決定
現在のアルファの状態にチームが同意したら、以降の計画をガイドするために、メンバは次の望ましいターゲットの状態を議論する。チームは、次のイテレーションの目標を打ち立てるために、図6に示すように、すぐ隣のアルファの状態アルファの状態の名前は、当該状態に至るために必要な事柄を理解するためのヒントを与えてくれる。さらにチームメンバは、アルファ状態のチェックリストを読んで理解することでより多くを見出すことができる。各アルファを一つずつ確認することで、チームは各状態を達成するために必要な事柄をよく知るようになる。このようにして、チームはカーネルのアルファを学ぶと同時に、開発の現在の状態および次のターゲットとなる状態を決定する。
カーネルによる行き方の決定
スミスと彼のチームは次のターゲットとなる状態を確認し、優先順位付けの必要性について合意した。そこで優先順位として、まず第一に仕事の仕方「うまく働けている」とし、第二にソフトウェアシステム「利用可能となっている」とし、最後に、要求「十分に扱えている」とすることとした。その理由は簡単で、仕事の仕方がうまくいっていなければ、ソフトウェアシステムを利用可能とすることが妨げられてしまうだろう。さらに、チームは要求満足のために不足している要求事項を取り扱うよう「十分に扱えている」の優先度について同意した。
スミスと彼のチームは続いて、図6下の表に示すように、それらの状態に達するために必要な事柄を議論した。ターゲットとなるアルファの状態を確認する中で、スミスは次のイテレーションにおける目標とタスクを決定できた。

## Slide 7
イテレーション計画におけるカーネルの支援
よい計画は包括的でなければならない。包括的とは、全ての本質的な事項を含み、チーム全体をカバーしていることを意味する。また計画は、具体的でなければならない。つまり、チームにとって実施可能な必要がある。さらにチームは計画に対する進展を監視する方法を持たなければならない。カーネルはそれらの達成にあたり以下を支援する。
包括的: カーネルのアルファは、ソフトウェア開発の異なる次元をまたがった備忘録として機能する。そこで、全ての次元をバランスよく扱う計画の策定がしやすくなる。
具体的: 各アルファの状態のチェックリストは、イテレーションにおいてすべき事柄のヒントを与える。同チェックリストにより、達成した事柄を明確として、本来達成すべきと意図した事柄との比較を通じて現在の進展を特定しやすくなる。
the Kernel in the Real World
Although the ideas presented here will be new to many of you, they have al- ready been successfully applied in the real world by both industry and aca- demia. In all cases they used the kernel and practices developed by Ivar Jacob- son International.1,10 Early adopters of the kernel idea include:
˲ MunichRe, the world’s leading re- insurance company, where a family of “collaboration models” has been as- sembled to cover the whole spectrum of software and application work. Four collaboration models—exploratory, standard, maintenance, and support— have been built on the same kernel from the same set of 12 practices.
˲ Fujitsu Services, where the Apt Toolkit has been built on top of an ear- ly version of the software-engineering kernel, including both agile and water- fall ways of working.1
˲ A major Japanese consumer elec- tronics company, where the software processes have been defined on top of an early version of the kernel, helping teams apply new practices and manage an offshore development vendor.
˲ KPN, where a kernel-based process was adopted by more than 300 projects across 13 programs as part of a move to iterative development. The kernel also provided the basis for a new results- focused QA process, which could be applied to all projects regardless of the method or practices used.
˲ A major U.K. government depart- ment, where a kernel-based agile toolset was introduced to enable dis- ciplined agility and the tracking of project progress and health in a prac- tice-independent fashion.
The kernel is already being used in first- and second-year software-engi- neering courses at KTH Royal Institute of Technology in Sweden. After stu- dents in the first-year courses conduct- ed their projects, they went through the SEMAT alphas and matched them to their project results, under the direc- tion of Anders Sjögren. The students had the opportunity to acquaint them- selves with and evaluate the alphas and gain insight into the project’s progress and health. In the second-year courses, run by Mira Kajko-Mattsson, the stu- dents were asked to use the SEMAT ker- nel when running their projects along with the development method they followed. As shown in Figure 7, Kajko-
Mattsson created a software-develop- ment scenario and evaluated it for each alpha, its states, and the state checklist items. The students were then asked to do the same when conducting and evaluating their projects.
The experiences of these courses provided valuable lessons. For exam- ple, the kernel assures that all the es- sential aspects of software engineering are considered in a project. By match- ing the project results against the ker- nel alphas, the students could easily identify the good and bad sides of their development methods. The kernel also prepared students for future software- engineering endeavors with minimal teaching effort. By following all the ker- nel alphas, the students could learn the total scope of the software-engineering endeavor and thereby see what would be required of them in their future as professionals.
How the kernel relates to agile and others. The kernel can be used with all the popular management and techni- cal practices, including Scrum, Kan- ban, risk-driven iterative, waterfall, use-case-driven development, accep- tance-test-driven development, con- tinuous integration, and test-driven development. It will help teams em- barking on the development of new and innovative software products and those involved in enhancing and main- taining established software products. It will help all sizes of teams from one- man bands to 1,000-strong software-

## Slide 8
engineering programs. For example, the kernel supports
the values of the Agile Manifesto. With its focus on checklists and results, and its inherent practice independence, it values individuals and interactions over processes and tools. With its focus on the needs of professional software- development teams, it values the way of working and fulfilling team respon- sibilities over methods.
The kernel does not in any way com- pete with existing methods, be they agile or anything else. On the contrary, the kernel is agnostic to a team’s cho- sen method. Even if a team is already using a particular method, the kernel can still help. Regardless of the meth- od used, as Robert Martin pointed out in his foreword to The Essence of Soft- ware Engineering, projects—even agile ones—can get out of kilter, and when they do, teams need to know more. This is where the real value of the ker- nel lies. It can guide a team in the ac- tions they need to take to get back on course, to extend their method, or to address a critical gap in their way of working. It focuses on the needs of the software professional and values the “use of methods” over “the description of method definitions” (as has been normal in the past).
The kernel does not just support modern best practices; it also recogniz- es that a vast amount of software is al- ready developed and needs to be main- tained. It will live for decades and will have to be maintained in an efficient way. This means the way you work with this software will have to evolve along- side the software itself. New practices will need to be introduced in a way that complements the ones already in use. The kernel provides the mecha- nisms to migrate legacy methods from monolithic waterfall approaches to more modern agile ones and beyond, in an evolutionary way. It allows you to change your legacy methods practice- by-practice, while maintaining and im- proving the teams’ ability to deliver.
How the kernel will help you. Use of the kernel has many benefits for ex- perienced or aspiring software profes- sionals, and for the teams they work in. For example, it helps you assess the progress and health of software- development endeavors, evaluate cur- rent practices, and improve your way
of working. It also helps you improve communication, move more easily be- tween teams, and adopt new ideas. It will help the industry as a whole by im- proving interoperability among teams, suppliers, and development organiza- tions.
By providing a practice-indepen- dent foundation for the definition of software methods, the kernel also has the power completely to transform the way that methods are defined and prac- tices are shared. For example, by allow- ing teams to mix and match practices from different sources to build and im- prove their way of working, the kernel addresses two of the key methodologi- cal problems facing the industry:
˲ Teams are no longer trapped by their methods; they can continuously improve their way of working by adding or removing practices when the situa- tion demands.
˲ Methodologists no longer need to waste time describing complete meth- ods; they can easily describe their new ideas in a concise and reusable way.
Finally, the kernel benefits aca- demia. The kernel provides a basis for the creation of foundation courses in software engineering that can then be complemented with additional cours- es in specific practices—either as part of the initial educational curriculum or later during the student’s professional development. Equally as important is the kernel’s ability to act as a shared reference model and enabler for fur- ther research and experimentation.
Related articles on queue.acm.org
There’s no Such Thing
as a Free (Software) Lunch
Jay Michaelson http://queue.acm.org/detail.cfm?id=1005066
Purpose-Built Languages
Mike Shapiro
http://queue.acm.org/detail.cfm?id=1508217
Open Source to the Core
Jordan Hubbard
http://queue.acm.org/detail.cfm?id=1005064
References
1. Azoff, m. Apt methods and Tools, Fujitsu. Ovum Technology Report. Reference Code O100032-002 (Jan. 2011).
2. Fujitsu, Ivar Jacobson International AB, model driven Solutions. Essence—kernel and language for software engineering. Initial submission, 2012, version 1.0.
3. Jacobson, I. and meyer, B. methods need theory. Dr. Dobb’s Journal,(2009).
4. Jacobson, I., meyer, B. and Soley, R. Call for action:
The SEmAT initiative. Dr. Dobb’s Journal, (2009). 5. Jacobson, I., meyer, B. and Soley, R. The SEmAT vision
statement, (2009). 6. Jacobson, I., Pan-Wei Ng, mcmahon, P., Spence,
I. and Lidman S. The Essence of Software Engineering—Applying the SEMAT Kernel. Addison- Wesley. (Forthcoming in Jan. 2013 but available in a prepublication version on safaribooksonline.com.)
7. Jacobson, I., Pan-Wei Ng and Spence, I. Enough of process—let’s do practices. Journal of Object Technology 6, 6 (2007), 41-67.
8. Jacobson, I. and Spence, I. Why we need a theory for software engineering. Dr. Dobb’s Journal, (2009). 9. Object management group (Omg). RFP: A foundation for the Agile creation and enactment of software
engineering methods, (2012). 10. Pan-Wei Ng and magee, m. Lightweight application
lifecycle management using state cards. Agile Journal (Oct. 2010)
Ivar Jacobson, the chairman of Ivar Jacobson International, is a father of components and component architecture, use cases, the Unified modeling Language, and the Rational Unified Process. He has contributed to modern business modeling and aspect-oriented software development.
Pan-Wei ng coaches large-scale systems development involving many millions of lines of code and hundreds
of people per release, helping them transition to a lean and agile way of working, not forgetting to improve their code and architecture and to test through use cases and aspects. He is the coauthor, with Ivar Jacobson, of Aspect- oriented Software Development with Use Cases.
Paul McMahon is an independent consultant focusing on coaching project managers, team leaders, and software professionals in the practical use of lean and agile techniques in constrained environments. He has been a leader in the SEmAT initiative since its inception.
Ian Spence is CTO at Ivar Jacobson International and the team leader for the development of the SEmAT kernel. He has introduced hundreds of projects to iterative and agile practices as well as led numerous successful large- scale transformation projects working with development organizations of up to 5,000 people.
Svante Lidman has extensive experience building high- performance enterprise software-development teams.
He has held positions at Hansoft AB, Ivar Jacobson International, microsoft, Rational Software, Objectory, among others. Since mid-2010 Lidman was the leading change agent in the largest lean/agile transition ever done in Scandinavia.
practice
￼￼